## Slide 1: Four Up Group Component (Group 5) - Accountabilibuddies
Brett Tuttle, Keegan Parrotte, James De Ricco, Gavin Nishizawa, Ryan Schnaufer, Ryan Switzer

## Slide 2
Progress
We chose Odoo
Risks
Most teams move off of Odoo and we have to consider if we want to move off as well.
Odoo actually ends up being incredibly difficult to manage despite the simplicity it portrays on the surface.
Ongoing
Needs
Figure out which teams have chosen Odoo and which teams have gone a different route.
Figure out VM distributions with the rest of the class.
15-02-016

## Slide 3
Progress
Project Expectations - all
Risks
Misunderstanding poorly defined requirements
Miscommunication with other teams
Ongoing
Coming up with customer questions – all
Needs
Further instruction on course material and project goals
08-02-016